## Slide 1: Software Engineering
Tenth Edition
Chapter 23
Project planning
Copyright © 2016, 2011, 2006 Pearson Education, Inc. All Rights Reserved
Notes: If this PowerPoint presentation contains mathematical equations, you may need to check that your computer has the following installed:
1) MathType Plugin
2) Math Player (free versions available)
3) NVDA Reader (free versions available)

## Slide 2: Learning Objectives
Project Planning
Project scheduling
Agile planning

## Slide 3: Project Planning

## Slide 4: Project Planning(What)
Project planning involves ______________the work into parts and assign these to _____________________, anticipate problems that might arise and prepare tentative __________ to those problems.
breaking down
project team members
solutions

## Slide 5: Planning Stages
During the project startup phase, when you have to plan
  Staff: who will work on the project,
  Tasks: how the project will be broken down into increments,
  Resources: how resources will be allocated across your company, etc.

## Slide 6: Project Startup Planning
At this stage, you know more about the system requirements but do not have design or implementation information
Create a plan with enough detail to make decisions about the project budget and staffing.
  This plan is the basis for project resource allocation
1 System requirements
2 Budget and staffing

## Slide 7: Project Startup Planning Cont..
The startup plan should also define project monitoring mechanisms
A startup plan is still needed for agile development to allow resources to be allocated to the project
3 Project monitoring
4 Needed for agile

## Slide 8: Work/Development Planning
The project plan should be regularly amended as the project progresses and you know more about the software and its development
The project schedule, cost-estimate and risks have to be regularly revised
1 Project
plan
2 Project schedule